**CS673 Software Engineering**

**Team 4 Meeting Minutes**

**Date and Time:** **October 20, 2019 7.00pm - 8.00pm**

**Place: Zoom**

**Participants: Connor, Zak, Juan, Rattikarn**

**Minutes taker: Connor**

**Timekeeper: Connor**

**Purpose: Iteration 3 prep**

**Agenda:**

* Documents
  + SDD: Software Architecture Design Pattern
  + Risk Management
  + Weekly Trackers : description in detail each task
  + UML classes for a project
* Implementations
  + Pick user stories for Iteration 3
    - Log in, Log out,
    - User profile
    - sign up
  + Remove App.js in nav- bar add project

**Action Items:**

* Midterm evaluation (completed individually)
* Update all documentation to reflect updated software architecture (Connor)
* Update weekly work documents with descriptions
* Check and update Risk Management Doc (Connor)
* Notes from Zak:
  + 1) view project page, I had it bypass the sql query if there is a null ID. Make better. 2) fix navigation bar. 3) Need UI flow diagram. 4) Need to write document on how the site was deployed. 5) Need to merge code.
* UI Flow Diagram (Juan)
* Update site design
* Everyone to review pivotal tracker
* Find setting to turn on story points for chores

**Discussions:**

* Define the software architecture design
* Finish UI Flow first and re-polish UML class diagram