## Slide 1: CS Project Portal Iteration 0 - Team 4

## Slide 2: Team Members
Team Member | Role(s)
Zachary Kysar | Backup Team Leader and Requirements Leader
Connor Richmond | Team Lead
Rattikan Dudley | Security Lead
Molla Negash | Configuration management plan lead
Juan P Sanchez (JP) | Quality Lead

## Slide 3: Project Description Overview
The goal of the Computer Science Project Portal is to provide a scalable, integrated platform for project development and publication.
Active projects can post preliminary results while opening discussions to address issues or ask experts for their opinions as the project progresses.
Projects later in the development cycle can utilize our platform to distribute results on a larger scale.
Create user profiles like students or teachers with different functionalities.

## Slide 4: High Level Requirements
Functional Requirements
  Essential Features (the core features that you definitely need to finish)
    Add Project
    Search Projects
  Desirable Features (the nice features that you really want to have too)
    Account log in
    Comments
    File upload
    Permission access to file
  Optional Features (additional cool features that you want to have if there is time)
    Creator contact
    Analysis project and demographic
  Nonfunctional Requirement
    Web server/Database domain size
    Font size, css file
    Pivotal Tracker
  Implemented Features
    Fill at the end of each iterator

## Slide 5: Management Plan
Communication through slack and weekly standups
Manage risk by implementing small rapid iterations
Version controlled will be done through Github
Use Pivotal tracker to monitor team progress and user stories

## Slide 6: Quality Assurance Plan
Metrics collected at end of each iteration:
  Product Complexity/Size (KLOC)
  Defect Density (Defects/KLOC)
  Defect Fix Rate(time in days)
  Number of Defects
  Cost (man hrs / week)
  Schedule adherence (Gantt Chart)
  Customer Satisfaction(1-5)
Standards:
  Code (Classes, methods, vars, SQL, etc)
  Standard comment templates for classes/methods
  Work in progress comments
Review/Testing Process:
  Weekly review stories deliverables, metrics, schedule
  Review process in subteams
  Review open actions and metrics
  Test using work instruction and document in template
Defect Management done in tracking sheet:
  Categorize defects by
    Severity (High / Mid / Low)
    Priority (High / Mid / Low)
    Type (Unnecessary / Omission / Inconsistency / Unclassified)

## Slide 7: Related Works
Computer Science Portal for Geeks: https://www.geeksforgeeks.org/
CSEstack.org :https://www.csestack.org
CodeProject.com : https://www.codeproject.com/